Call notes - CVE status, Summarization Service

For discussion with Gaurav   |   18 September 2026

Open with this

“We’ve cleared 9 vulnerabilities. Two Criticals are left. One I can close today with a scanner exception - the code is not actually vulnerable. The other needs its own piece of work. Separately, the build cannot go green no matter what we do, and I need a decision on that.”

The numbers

|  | Before | Now | Change |
| --- | --- | --- | --- |
| Critical | 3 | 2 | -1 |
| High | 57 | 49 | -8 |

9 of 9 fixes confirmed live in the latest scan. Every flagged Python package is now clean except torch and transformers.

The one thing I need from you

42 of the 49 High findings have no fix in existence. Ubuntu has never published a patched version, so there is nothing to install. The CI gate is set to fail on High, so it will stay red permanently - this is not something the team can code its way out of.

Decision needed: change the gate to fail on Critical only, or accept filing bulk exceptions.

Likely questions

| Question | Answer |
| --- | --- |
| Why can't we just fix the rest? | 42 have no patch anywhere - Ubuntu never released one. They are base OS packages (perl, expat, pcre2) that our service never calls. They came with the Ubuntu image. |
| Classification runs torch 2.6. Why can't we? | Different model file format. Ours uses the exact feature the security fix switched off; theirs does not. They also don't install transformers at all, which is 6 of our 9. They avoided the problem rather than solved it. |
| Why not upgrade to Ubuntu 24.04? | It fixes none of the 9 that matter, keeps most of the 42, breaks the build (torch 2.0 has no Python 3.12 version), and turns a harmless glibc mismatch into a real vulnerability. Verified, not assumed. |
| Is it safe to ship now? | Yes. Both remaining Criticals need an attacker-supplied model file. We load ours from our own storage, so an attacker would already need to be inside. One of the two is not even present in the code. |
| How long for the last Critical? | One PR: upgrade torch, one-line fix in our fairseq fork, then compare generated summaries before and after. Not safe to rush into one day. |

What I'm doing today

1.  Filing the scanner exception for CVE-2026-5241 - no code change, takes us to 1 Critical.

2.  Raising the gate threshold question with security.

3.  Scoping the torch upgrade as its own change for next sprint.

If he pushes for the torch fix today

I would push back. The risk is our fairseq fork may not compile against the new torch, and that is not something we can half-finish. If it fails late in the day we have nothing to show and we have burned the day. Better position tomorrow: 1 Critical, 8 Highs cleared, every remaining item documented with evidence, and the last one properly scoped.