CVE Remediation Status

Summarization Service container image

Updated 17 September 2026   |   Scan: summarization-service, tag pr-59-c007cf0   |   Base: Ubuntu 22.04

Headline

All pushed fixes are confirmed live. Critical dropped from 3 to 2 and High from 57 to 49. Every finding against a pip-installed package is now cleared except torch and transformers.

The scan file reports 122 failures. That figure also counts 60 medium, 10 low and 1 informational, which earlier summaries excluded. Critical and High both went down.

| Severity | Original | Now | Change |
| --- | --- | --- | --- |
| Critical | 3 | 2 | -1 |
| High | 57 | 49 | -8 |
| Medium | not reported | 60 | - |
| Low / info | not reported | 11 | - |

1. Fixes verified as cleared

Each was checked by name against the new scan.

| CVE | Package | Status | How |
| --- | --- | --- | --- |
| CVE-2023-37920 | python3-pip | Gone | python3-pip dropped from runtime stage |
| CVE-2024-39689 | python3-pip | Gone | same |
| CVE-2026-57585 | python3-pip | Gone | same |
| CVE-2024-3772 | pydantic | Gone | pydantic 1.10.9 to 1.10.26 |
| CVE-2025-66418 | urllib3 | Gone | urllib3 to 2.8.0 via boto3 bump |
| CVE-2025-66471 | urllib3 | Gone | same |
| CVE-2026-21441 | urllib3 | Gone | same |
| CVE-2026-44431 | urllib3 | Gone | same |
| CVE-2026-44432 | urllib3 | Gone | same |

Nine of nine. The changes also reached the repository where CI runs, which was an open gap previously.

2. What remains fixable: nine findings, one cause

Every remaining fixable finding is torch or transformers. Nothing else is left to fix in code.

| CVE | Package | Severity | Needs |
| --- | --- | --- | --- |
| CVE-2025-32434 | torch | Critical | torch 2.6.0 |
| CVE-2026-5241 | transformers | Critical | transformers 5.5.0 - but see note |
| CVE-2024-31580 | torch | High | torch 2.2.0 |
| CVE-2024-31583 | torch | High | torch 2.2.0 |
| CVE-2025-2099 | transformers | High | transformers 4.50.0 |
| CVE-2025-6638 | transformers | High | transformers 4.53.0 |
| CVE-2025-6921 | transformers | High | transformers 4.53.0 |
| CVE-2026-1839 | transformers | High | transformers 5.0.0rc3 |
| CVE-2026-4372 | transformers | High | transformers 5.3.0 |

Note on CVE-2026-5241: this one cannot be fixed by upgrading, because the vulnerable LightGlue file does not exist in the transformers 4.x line at all. It needs an exception filed in the Tenable console. Evidence is in docker/SECURITY-EXCEPTIONS.md. Filing it removes one Critical with no code change.

3. The single blocker behind the other eight

The fix for CVE-2025-32434 is PyTorch changing torch.load to weights_only=True by default. fairseq loads the model checkpoint on the old assumption, so upgrading torch makes the summariser fail to load. transformers cannot move either, because versions from 4.50.0 need torch 2.1 or newer.

|  | torch 2.0.0 (today) | torch 2.6.0 |
| --- | --- | --- |
| Scanner result | 3 findings open | Clear |
| transformers can move | No, 4.49.0 is the ceiling | Yes, unblocks 5 more |
| Loads the checkpoint | Yes | No, UnpicklingError |

Verified working once the loader is patched: torch 2.6.0, torchvision 0.21.0, transformers 5.17.0, sentence-transformers 6.0.1. The fix is one line in the fairseqForkSepFix fork, which is not tracked in this repository. Prefer add_safe_globals over weights_only=False - the latter turns the scanner green while leaving the exact path the CVE describes wide open.

4. The other 42 cannot be fixed at all

These are marked Resolvable: No, meaning Ubuntu has never published a fixed package for 22.04. apt-get upgrade, which the build already runs, has nothing to install.

| Package | Findings | Used by this service? |
| --- | --- | --- |
| perl | 8 | No - comes with Ubuntu; apt itself depends on it |
| libexpat | 6 | Only indirectly, as a Python dependency |
| python3.10 | 5 | Yes |
| libpcre2 | 4 | No - already inside the base image |
| util-linux | 4 | No - already inside the base image |
| everything else | 15 | Mostly not |

Of the 42, 19 were already inside ubuntu:22.04 before the Dockerfile ran a single line. The remaining 23 arrived as dependencies of apt-get install python3. They cannot be removed individually: perl-base is marked Essential, and libexpat1 is a hard dependency of Python.

5. Why upgrading the OS does not fix this

Moving from Ubuntu 22.04 to 24.04 looks like the obvious answer. It is not. It fixes none of the nine findings that matter, leaves most of the 42 in place, and introduces real risk.

5.1  The newer packages are still inside the affected range

These advisories describe ranges, not single versions. Actual versions in each release:

| Package | 22.04 | 24.04 | Advisory covers | On 24.04 |
| --- | --- | --- | --- | --- |
| glibc | 2.35 | 2.39 | 2.38 to 2.44 | Becomes real |
| pcre2 | 10.39 | 10.42 | before 10.48 | Still flagged |
| expat | 2.4.7 | 2.6.1 | through 2.8.3 | Still flagged |
| util-linux | 2.37.2 | 2.39.3 | through 2.41.5 | Still flagged |
| acl | 2.3.1 | 2.3.2 | before 2.4.0 | Still flagged |

The glibc row is the one to notice. CVE-2026-19499 affects glibc 2.38 to 2.44. Ubuntu 22.04 ships 2.35, which is below the affected range - so today that finding is a false positive. Ubuntu 24.04 ships 2.39, which is inside it. Upgrading the OS would turn a harmless mismatch into a genuine vulnerability.

5.2  It would break the build immediately

|  | Ubuntu 22.04 | Ubuntu 24.04 |
| --- | --- | --- |
| Default Python | 3.10.6 | 3.12.3 |
| torch 2.0.0 available? | Yes | No - no 3.12 build exists |

PyTorch 2.0.0 only publishes builds for Python 3.8 to 3.11. Ubuntu 24.04 ships Python 3.12, so the install step in the Dockerfile fails outright. The OS upgrade therefore forces the torch upgrade at the same time - combining two risky changes, including the fairseq checkpoint problem, into one. fairseq 0.12.2 also predates Python 3.12.

5.3  It fixes none of the nine findings that matter

All nine remaining fixable findings are torch and transformers - Python packages installed by pip. They are entirely unaffected by which Ubuntu release sits underneath. An OS upgrade would clear a handful of the 42 base-OS findings at best, while adding the glibc exposure and breaking the build.

A slimmer base image is a different proposition

Not a newer Ubuntu, but an image that never contained perl, pcre2 or util-linux in the first place. A finding can only be raised against an installed package. That is the only route that genuinely reduces the 42 - but it also means no shell, so CI would need rebuilding, and every summary would need re-checking. Worth pricing Ubuntu Pro first: the +esm1 suffix visible in the scan output is Canonical's paid support, and it fixes some of these with no image change at all.

6. Where the numbers land

| Stage | Critical | High |
| --- | --- | --- |
| Original scan | 3 | 57 |
| Now | 2 | 49 |
| File the CVE-2026-5241 exception | 1 | 49 |
| Complete the torch upgrade | 0 | 42 |
| Floor - nothing left to fix | 0 | 42 |

Recommended next steps

1.  File the Tenable exception for CVE-2026-5241 - removes one Critical, no code change.

2.  Decide the CI gate policy. 42 High findings can never pass --fail-on-min-severity high.

3.  Take the torch upgrade as its own change, with the fairseq loader fix and a before/after comparison of generated summaries. This is the only work that moves the numbers.

4.  Price Ubuntu Pro before considering any base image change.

5.  Do not upgrade to Ubuntu 24.04 as a security measure - see section 5.